BUSINESS REQUIREMENTS DOCUMENT

FTF Agentic AI Operating System

Automated Estimate Generation · AR Follow-Up · Monthly Statements · Change Order Clause

Complete requirements document — all sessions, all decisions, all amendments

| Field | Detail |
| --- | --- |
| Document | Business Requirements Document (BRD) — Full Version |
| Project | FTF Agentic AI OS |
| Company | NGE (Norman G. Ehlers) — Field to Finish (FTF) |
| Version | 2.0 — includes BRD Amendment 001 (Change Order Clause) |
| Date | May 2026 |
| Prepared By | Prateek |
| Status | Active — pending stakeholder confirmations |
| Scope | FTF only (Phase 1) — POF and NGE to follow in Phase 2 |

1.  Executive Summary

FTF is a land surveying CRM used by NGE (Norman G. Ehlers). Currently, generating an estimate for every incoming survey order requires manual effort from Robert, Mark, or another team member — looking up the price, writing the email, and sending it. This process runs 9-to-5, Monday through Friday. Orders placed outside of business hours wait.

This project builds an Agentic AI Operating System that handles the entire estimate workflow autonomously — 24 hours a day, 7 days a week. It also automates AR follow-up (chasing unpaid invoices) and monthly billing statement generation for business clients.

Expected Outcomes

- Estimates generated and sent within 60 minutes of any new order — at any hour - Zero missed orders due to business hours or staff availability - Consistent estimate quality — correct pricing, correct format, every time - Every estimate legally protected by a pre-authorised change order clause - Automated payment reminders with correct tone and escalation timing - Monthly billing statements delivered on the 1st of every month automatically - Human team alerted via MS Teams when any order needs manual review

2.  System Architecture Overview

Two Layers

| Layer 1 — Claude OS (.claude/) | Layer 2 — Project Code |
| --- | --- |
| The AI's persistent identity and memory. Defines who the AI is, what it remembers about the business, and what tools it can use. Does not change between projects. | The actual build — agents, APIs, database, prompts, automation. Changes with each project. |
| Files: claude.md · identity.md · soul.md · user.md · memory/ · skills/ · knowledge/ · tools.md | Files: orchestrator.py · agents/ · core/ · config/ · db/ · tests/ · .github/workflows/ |

Two Execution Modes

| AUTO Mode (Cloud — Production) | MANUAL Mode (Local — Testing + Queries) |
| --- | --- |
| GitHub Actions runs all loops on schedule automatically. No human trigger required. Runs 24/7 in the cloud. | Developer runs CLI commands to trigger specific loops, test agents, or query data. Also exposes an MCP server for chat-based control via Claude. |
| Commands: python orchestrator.py --mode auto Schedule defined in .github/workflows/*.yml | Commands: python orchestrator.py --mode manual --loop estimate MCP server: python mcp/server.py |

Three Active Loops + Memory Loop

| Loop | What It Does | Schedule | Agents |
| --- | --- | --- | --- |
| Estimate Generation | Monitors FTF for new orders, classifies them, prices them, writes estimates with change order clause, reviews, and sends. | Every 60 minutes | Agents 1–9 |
| AR Follow-Up | Scans FTF Books for unpaid invoices, schedules reminders, writes and sends personalised payment requests. | Daily | Agents 10–14 |
| Monthly Statements | Compiles all B2B orders for the month, generates a billing statement, and delivers via MS Teams with Excel + PDF. | 1st of every month | Agents 15–17 |
| Memory / Dream | Reviews all decisions made during the day, updates long-term knowledge, clears noise, surfaces patterns. Self-improvement cycle. | Nightly | Memory Manager + Dream Processor |

3.  All 17 Agents

| # | Agent Name | Job | APIs Used | Recordings Required |
| --- | --- | --- | --- | --- |
| LOOP 1 — ESTIMATE GENERATION (every 60 minutes) |  |  |  |  |
| 1 | Orchestrator | Master controller. Imports all agents and loops. Entry point for both AUTO and MANUAL modes. Routes between loops. | None | None |
| 2 | Monitor | Polls FTF CRM every 60 minutes for new orders with estimate_sent = false. Filters out already-processed orders. | FTF CRM | 1, 2 |
| 3 | Classifier | Reads full order and customer profile. Determines: customer type (individual/B2B), FEMA flood zone check, pricing tier, flag triggers. Outputs structured classification. | FTF CRM · FEMA | 1–9, 13–15 |
| 4 | Human Gate | Evaluates classifier output against all 8 flag triggers. Routes flagged orders to human review via MS Teams. Approved orders continue automatically. | FTF CRM | 5,6,7,8,9,14,15 |
| 5 | Pricing Engine | Two-level lookup: checks per-company override first, then global rate. Handles all 24 service types. Raises error if service name not found. | Pricing API | 3, 12, 13–15 |
| 6 | Writer | Generates personalised estimate email. Appends change order clause from knowledge_base/change_order_clause.txt. Tailors tone for individual vs B2B. | Claude API | 1, 2, 3, 4, 12 |
| 7 | Reviewer | Validates estimate against original order: pricing accuracy, customer name and address, service description, change order clause present and unmodified. Max 3 correction loops. | FTF CRM · Claude API | 1, 2, 12 |
| 8 | Sender | Creates invoice in FTF Books. Sends payment request email. Marks order as estimate_sent in FTF CRM. Applies random 6–13 minute delay. | FTF CRM · FTF Books | 1, 2 |
| 9 | Reporter | Compiles daily activity summary. Sends to Ryan, Robert/Mark, Jessica, Wyatt via MS Teams and email. | Claude API | None |
| LOOP 2 — AR FOLLOW-UP (daily) |  |  |  |  |
| 10 | AR Scanner | Pulls all unpaid invoices from FTF Books. Filters by days overdue. Passes to Scheduler. | FTF Books | 10 (Jessica) |
| 11 | Scheduler | Calculates next reminder date based on invoice age. Applies reminder schedule: 5 days before, 2-3 days before, due date, every 3 days after. | FTF Books | 10 (Jessica) |
| 12 | Reminder Writer | Generates personalised payment reminder. Tone scales automatically: friendly → firm → urgent based on days overdue. | Claude API | 10 (Jessica) |
| 13 | AR Reviewer | Verifies invoice is still unpaid before reminder is sent. Checks reminder is accurate and appropriate. | FTF Books · Claude API | 10 (Jessica) |
| 14 | AR Sender | Sends payment reminder via FTF Books. Logs sent reminders. Flags invoices over 90 days for escalation to Ryan. | FTF Books | 10 (Jessica) |
| LOOP 3 — MONTHLY STATEMENTS (1st of every month) |  |  |  |  |
| 15 | Statement Generator | Pulls all B2B orders for the previous month from FTF Books. Compiles into billing statement. Formats as Excel and PDF. | FTF Books · Claude API | 11 (Wyatt+Jessica) |
| 16 | Statement Reviewer | Validates statement accuracy: all orders present, amounts correct, correct billing contact. | FTF Books · Claude API | 11 (Wyatt+Jessica) |
| 17 | Statement Sender | Sends statement to master billing email. If no master email, sends to order email. Delivers via MS Teams to Ryan/Wyatt/Jessica with Excel + PDF attachment. | FTF Books | 11 (Wyatt+Jessica) |

4.  Change Order Clause — BRD Amendment 001

This requirement was added after the original BRD. It is mandatory and applies to every estimate generated by Agent 6. No estimate may be sent without the change order clause appended.

Requirement

Every estimate the AI generates must include a change order clause at the bottom. This clause pre-authorises the company to issue a change order if the scope, complexity, or site conditions change after the original estimate is approved. When the customer approves the estimate, they simultaneously accept the change order terms.

Technical Implementation

| Item | Detail |
| --- | --- |
| Clause storage | knowledge_base/change_order_clause.txt — static file, version-controlled, never modified by the AI |
| Agent responsible | Agent 6 (Writer) — loads and appends clause to every estimate |
| Reviewer check | Agent 7 confirms clause is present and unmodified before approving any estimate |
| Position in estimate | Always the last section — after pricing, payment terms, and call to action |
| Exceptions | None — clause appears on all estimate types without exception |

Critical Dependency

Ryan must provide the approved change order clause text before Agent 6 can be built. This is a hard blocker — no other dependency can unlock this. Dev team must also confirm FTF Books estimate template supports a footer/terms field.

5.  Human Gate — 8 Flag Triggers

Agent 4 (Human Gate) evaluates every classified order against these 8 triggers. Any match routes the order to human review via MS Teams alert. Once Mark, Bobby, or Ryan approves, the AI sends the estimate automatically — no further manual intervention required.

| # | Trigger | Condition | What Happens |
| --- | --- | --- | --- |
| 1 | Competitor Company | Order is from a known competitor entity, flagged domain, or suspicious company name | Immediately flagged — human reviews and decides price or decline |
| 2 | Survey Type Not Performed | Service type is not in NGE's confirmed service list | Flagged — human confirms whether NGE performs this and at what price |
| 3 | Complex Legal Description | Property description is unusually complex, contested, or unclear | Flagged — human reviews scope before any price is sent |
| 4 | Unusual Property | Large acreage, tidal, construction-adjacent, or special site conditions | Flagged — human reviews pricing suitability |
| 5 | New Customer | Customer has no prior history in FTF system | Flagged — AI first tries to determine genuine vs competitor. If unsure, flags for human |
| 6 | Reviewer Failure | Agent 7 fails to produce a passing estimate after 3 correction loops | Escalated to human — AI cannot resolve, human takes over |
| 7 | ALTA Table A Survey | Service type is ALTA Table A Survey ($1,500 — highest value, complex commercial) | Always flagged regardless of customer type |
| 8 | Other Services | Service type is 'Other Services' ($150 catch-all category) | Always flagged — too ambiguous to auto-quote |

Post-Approval Behaviour

Once a flagged order is approved by Mark, Bobby, or Ryan

The AI automatically generates and sends the estimate at the approved price. No further manual click required. This is a confirmed decision from our requirements sessions. - Human approves via MS Teams response or FTF review tool - AI receives approval signal and proceeds with estimate generation - Change order clause is appended as normal - Estimate sent with standard 6–13 minute random delay

6.  Estimate Generation — Detailed Requirements

Polling Schedule

The Monitor Agent polls FTF CRM every 60 minutes. On each poll it fetches all orders with estimate_sent = false. Orders already in the state database (processed in a previous cycle) are skipped.

FEMA Flood Zone Handling

| Scenario | AI Behaviour |
| --- | --- |
| Property is in a FEMA flood zone (Zone A or V) | AI automatically adds Elevation Certificate ($225) to the estimate. Ryan's confirmed decision: AI handles this without flagging. |
| Property is in Zone X (low risk) | No elevation certificate added. Proceeds normally. |
| FEMA API unavailable | Flag for human review. Do not assume zone status. |
| lat/lng missing from FTF order | Flag for human review. Cannot run FEMA check. |

Estimate Delay

Agent 8 applies a random delay between 6 and 13 minutes before sending any estimate. This makes the AI response feel human rather than robotic. The delay is randomised on each send — not a fixed interval.

Pricing — Two-Level Lookup

| Level | Logic |
| --- | --- |
| Level 1 — Company Override | If customer_id has a custom rate in ng_company_services for the requested service — use that rate. Company rate always wins. |
| Level 2 — Global Rate | If no company override exists — use standard rate from ng_survey_steps. This is the master price sheet (24 services). |

24 Confirmed Service Names (Exact Match Required)

Service names passed to the Pricing API are case-sensitive. The Classifier must output the exact name from this list. Any mismatch returns a 404 error.

| Service Name | Rate | Service Name | Rate |
| --- | --- | --- | --- |
| Acreage | $250 | Other Services | $150 |
| ALTA Table A Survey | $1,500 | Pad Stake Out | $225 |
| B-II Title Review | $450 | Property Flagging | $150 |
| Boundary Survey | $350 | Site Plan | $150 |
| Building Stake Out | $225 | Sketch and Description | $300 |
| Elevation Certificate | $225 | Specific Purpose Survey | $600 |
| Elevation Only | $250 | Survey Re-draw | $150 |
| Final Survey | $300 | Surveyor's Affidavit | $100 |
| Form Board Survey | $225 | Topography Survey | $225 |
| Foundation Tie-In | $225 | Tree Location | $225 |
| Legal Description | $300 | Update Survey | $250 |
| Lot Split | $450 | Wetland Delineation | $300 |

New Customer Handling

When a new customer (no prior FTF history) places an order, the AI first attempts to classify them as genuine or competitor using available signals: company name, email domain, order type, and property location. If confident it is genuine: process normally. If identified as competitor or uncertain: flag for human review.

7.  AR Follow-Up — Detailed Requirements

Reminder Schedule

| When | Reminder Action |
| --- | --- |
| 5 days before due date | First reminder — friendly tone. 'Just a heads up that payment is due soon.' |
| 2-3 days before due date | Second reminder — firmer tone. 'Payment due in a few days — please arrange if not already done.' |
| Due date | Third reminder — direct tone. 'Payment is due today.' |
| Every 3 days after due date | Ongoing reminders — urgent tone. Scaled by days overdue. |
| 90+ days overdue | Flagged as high-risk. Escalated to Ryan via MS Teams. AI continues reminders. |

Exclusions and Escalation

- Clients with payment arrangements or special relationships: excluded from automated reminders (Jessica to provide list)

- Refunds and credit notes: manual intervention only — routed to Jessica or Bobby (Ryan's confirmed decision)

- 90-day escalation: AI flags in MS Teams. Human decides next step (collections or direct call).

Daily AR Summary

Agent 9 (Reporter) includes AR status in the daily summary delivered via MS Teams and email to Ryan, Robert/Mark, Jessica, and Wyatt. Jessica also receives a dedicated daily AR report.

8.  Monthly Billing Statements — Detailed Requirements

Schedule and Format

| Parameter | Detail |
| --- | --- |
| Trigger date | 1st of every month (calendar date — same for all clients) |
| Recipients | Master billing email for each B2B company. If no master email on file: sent to the email on the most recent order from that company. |
| Delivery method | MS Teams message to Ryan, Wyatt, and Jessica — with Excel and PDF attachments. Email to the billing contact at each B2B company. |
| Content | All orders from the previous month — order number, service type, date, amount, payment status. Total outstanding balance. |
| Companies in scope | FTF only (Phase 1). POF and NGE added in Phase 2. |

Statement Validation

Agent 16 (Statement Reviewer) checks before any statement is sent: all orders for the company and period are present, no order is duplicated, amounts match FTF Books, and the billing contact is correct. If validation fails, the statement is held and Ryan is alerted.

9.  API Requirements — All 5 APIs

| API | Base URL | Auth | Status | Used By |
| --- | --- | --- | --- | --- |
| FTF CRM API | fieldtofinish.jobs/api | X-API-Key | Confirmed | Agents 2,3,4,7,8 |
| FTF Books API | fieldtofinish.jobs/api/books | X-API-Key (same) | Confirmed | Agents 8,10–17 |
| Pricing API | fieldtofinish.jobs/ftf-ai-api/v1 | X-API-Key | Confirmed | Agent 5 only |
| Anthropic Claude API | api.anthropic.com/v1 | X-API-Key (Prateek) | Confirmed | Agents 3,5,6,7,9,12,13,15,16 |
| FEMA Flood Map API | msc.fema.gov/arcgis/rest | None — public | Confirmed | Agent 3 only |

LLM Model Assignment

| Model | Assigned To | Reason |
| --- | --- | --- |
| claude-haiku-4-5 | Agents 2, 10, 11 (logic only) | Fastest and cheapest — no complex reasoning required |
| claude-sonnet-4-6 | Agents 3, 5, 6, 7, 9, 12, 13, 15, 16 | Best reasoning quality for classification, writing, reviewing |
| Backup LLM (TBD) | All agents — failover only | OS continues if Claude API is unavailable |

Single Client Pattern

No agent ever calls an external API directly. All calls go through core/ client files. This means if an API changes, one file is updated and all 17 agents are fixed automatically.

| Client File | Routes Calls To |
| --- | --- |
| core/ftf_client.py | FTF CRM API + FTF Books API + Pricing API — all three |
| core/claude_client.py | Anthropic Claude API — primary LLM |
| core/claude_backup_client.py | Backup LLM — failover if primary down |
| core/fema_client.py | FEMA Flood Map Service API |

10.  Knowledge Base & Required Recordings

The AI has no knowledge of the business until the recordings are completed. Every agent prompt is built from what is captured in these 15 sessions.

| # | Recording Title | Who Records | Why It Is Critical |
| --- | --- | --- | --- |
| 1 | Standard Individual Customer — Full Invoice | Robert / Mark | AI's baseline for all normal estimate orders |
| 2 | B2B / Title Company Order — Full Invoice | Robert / Mark | Different pricing tier and email tone for business clients |
| 3 | Customer with Special Pricing Override | Robert / Mark | When and how to use per-company rate instead of master sheet |
| 4 | FEMA Flood Zone Property | Robert / Mark | When to add elevation certificate and how to communicate it |
| 5 | Unusual Survey Type | Robert / Mark | Teaches AI which survey types are non-standard and need flagging |
| 6 | Order from Competitor Company | Robert / Mark | Most critical — AI must never auto-quote a competitor |
| 7 | Large or Complex Property | Robert / Mark | Pricing judgment for non-standard acreage or site conditions |
| 8 | Incomplete or Unclear Order | Robert / Mark | What to do when required fields are missing |
| 9 | New Customer with No History | Robert / Mark | Why new customers need extra classification before quoting |
| 10 | AR Follow-Up Process | Jessica | Teaches tone, schedule, and escalation for payment reminders |
| 11 | Monthly Statement Process | Wyatt + Jessica | Teaches statement format, content, and delivery expectations |
| 12 | Full Pricing Sheet Walkthrough | Robert / Mark | Every service, every rate, every exception — the AI's pricing bible |
| 13 | Topographic Survey Request | Robert / Mark | Topo-specific pricing logic and data requirements |
| 14 | Construction Survey Requests | Robert / Mark | Why construction orders always need human review first |
| 15 | Permitting Survey Types | Robert / Mark | How to identify and route permitting survey requests |

11.  Decisions Made — Confirmed by Stakeholders

These are decisions confirmed during the requirements sessions. They are locked into the build.

| Decision | Answer Confirmed | Owner |
| --- | --- | --- |
| How long does AI wait before sending an estimate? | Random delay — 6 to 13 minutes — to feel human, not robotic | Ryan / Prateek |
| FEMA flood zone — auto-add elevation cert or flag first? | AI handles automatically — no flag required | Ryan |
| Monthly statement trigger — 1st or 30 days after first order? | 1st of every calendar month | Ryan / Prateek |
| Monthly statement delivery method? | MS Teams message with Excel + PDF attached. Email to billing contact. | Ryan / Prateek |
| Should AI handle refunds? | No — refunds routed to Jessica / Bobby. Manual intervention only. | Ryan |
| New customer — auto-create or flag? | AI classifies genuine vs competitor. Flags if unsure. | Ryan / Prateek |
| Alert channel for flagged orders? | MS Teams + email to relevant stakeholders | Ryan / Prateek |
| After human approves flagged order — who sends? | AI sends automatically. No further manual click required. | Ryan / Robert / Mark |
| B2B billing contact — one or many? | Master email ID. If none on file — email from the most recent order. | Ryan |
| Should Other Services always go to human review? | Yes — always flagged | Ryan / Prateek |
| Should ALTA Table A Survey always go to human review? | Yes — always flagged | Ryan / Prateek |
| Change order clause on all estimates? | Yes — all estimate types, no exceptions | Ryan |
| POF / NGE Books in scope for Phase 1? | No — FTF only for Phase 1. Phase 2 covers POF and NGE. | Ryan |

12.  Open Dependencies — Still Pending

These items have not yet been confirmed and must be resolved before the relevant build phase can start.

| Priority | Dependency | Owner | Notes |
| --- | --- | --- | --- |
| 🔴 CRITICAL | Ryan must provide the approved change order clause text before Agent 6 can be built. | Ryan |  |
| 🔴 CRITICAL | Robert and Mark recording sessions (13 sessions) must be completed and sent to Prateek. | Robert / Mark |  |
| 🔴 CRITICAL | Jessica recording session (Recording 10) must be completed. | Jessica |  |
| 🔴 CRITICAL | Wyatt and Jessica recording session (Recording 11) must be completed. | Wyatt + Jessica |  |
| 🔴 CRITICAL | Dev team must confirm FTF Books estimate template supports a footer/terms field for the change order clause. | Dev Team |  |
| 🔴 CRITICAL | Topography Survey vs Topographic Survey — confirm exact name used in FTF orders. | Robert / Mark |  |
| 🔴 CRITICAL | Construction Survey service name in FTF — Building Stake Out, Form Board, Foundation Tie-In, or other? | Robert / Mark |  |
| 🔴 CRITICAL | Permitting Survey service name in FTF — Specific Purpose Survey, Other Services, or other? | Robert / Mark |  |
| 🔴 CRITICAL | Is there one login key for all FTF APIs or separate keys per module? | Dev Team |  |
| 🟡 HIGH | Full list of competitor company names and flagged email domains for Human Gate. | Robert / Mark |  |
| 🟡 HIGH | Complete list of survey types NGE does NOT perform (never-auto-quote list). | Robert / Mark |  |
| 🟡 HIGH | Specific Purpose Survey vs Special Purpose Survey — which name is used in FTF? | Robert / Mark |  |
| 🟡 HIGH | Reminder schedule confirmation — 5 days before, 2-3 days before, due date, every 3 days after. | Jessica |  |
| 🟡 HIGH | Escalation threshold — 90 days overdue right, or different? | Jessica |  |
| 🟡 HIGH | ALTA Table A Survey, B-II Title Review, Wetland Delineation — should any always need human review? | Robert / Mark |  |
| 🟡 HIGH | Dev team: does FTF estimate in Books arrive as PDF, inline email, or web link? | Dev Team |  |
| 🟡 HIGH | Ryan: has the change order clause been legally reviewed, or is business owner approval sufficient? | Ryan |  |

13.  Build Phases and Timeline

Ryan's confirmed build rule: Skills first → test manually → build agent → test agent → combine agents into loop → test loop → combine loops into OS. Do not skip steps.

| Phase | Name | What Gets Built | Blocker If Skipped |
| --- | --- | --- | --- |
| Phase 0 | Pre-Build Setup | VPS provisioned, PostgreSQL schema, GitHub repo, all API credentials, Synthesia video sent to Robert/Mark/Jessica/Wyatt for recordings | No recordings = no knowledge base = agents cannot be prompted correctly |
| Phase 1 Wk 1 | Monitor Agent | Agent 2 — polls FTF CRM, reads new orders, writes to state DB | All subsequent agents depend on this |
| Phase 1 Wk 2 | Classifier + Human Gate | Agents 3 and 4 — classifies orders, checks FEMA, routes flagged orders | Cannot price without classification |
| Phase 1 Wk 3 | Pricing + Writer | Agents 5 and 6 — two-level pricing lookup, estimate email with change order clause | Cannot review without a written estimate |
| Phase 1 Wk 4 | Reviewer + Sender + Reporter | Agents 7, 8, 9 — up to 3 correction loops, send with delay, daily digest | Completes Loop 1 |
| Phase 1 Wk 5 | Orchestrator | Agent 1 — connects all Loop 1 agents, full end-to-end test on staging | Cannot run AUTO mode without orchestrator |
| Phase 1 Wk 6 | AR Loop | Agents 10–14 — daily reminder cycle, escalation, AR reporter | Requires Jessica recording |
| Phase 1 Wk 7 | Statement Loop | Agents 15–17 — monthly statement generation and delivery | Requires Wyatt + Jessica recording |
| Phase 1 Wk 8 | Memory + Dream Loop | Memory Manager + Dream Processor — nightly self-improvement | Not blocking but important for long-term reliability |
| Phase 2 | Stage Testing | Full end-to-end test on staging with real FTF test data. All 3 loops running. Benchmarking costs. | Ryan must approve cost before Phase 3 |
| Phase 3 | Limited Production | Survey orders only on live FTF. Human monitors each estimate. 2-week observation period. | Must not skip — catches real-world edge cases |
| Phase 4 | Full Production | All 17 agents live on FTF. All 3 loops running autonomously. | Phase 3 must complete without critical failures |
| Phase 5 | POF + NGE Rollout | Replicate to POF Books and NGE Books. Minimal code changes — config update only. | Phase 4 must be stable for 30+ days |

14.  Stakeholders and Responsibilities

| Name | Role | Primary Responsibilities |
| --- | --- | --- |
| Ryan | Owner / Decision Maker | Approve pricing sheet, approve flag triggers, provide change order clause text, sign off on build costs and go-live |
| Robert (Bobby) | Primary SME | Recordings 1–9 and 12–15, confirm service name mappings, provide competitor list, review test estimates |
| Mark | Secondary SME | Same as Robert — records same sessions independently. Mark's recordings provide a second data source. |
| Jessica | AR Lead | Recording 10, confirm reminder schedule, confirm escalation threshold, provide client exclusion list |
| Wyatt | Oversight | Recording 11 (with Jessica), confirm monthly statement format, receive and review monthly reports |
| Dev Team | Technical | Restore payment email, provide API credentials, confirm FTF Books footer capability, create staging test data |
| Prateek | Architect / Builder | Build all 17 agents, provision VPS, create Synthesia recording guide video, benchmark costs, manage deployment |

15.  Non-Functional Requirements

| Requirement | Detail |
| --- | --- |
| Availability | System must run 24/7 without manual intervention. GitHub Actions provides uptime. UptimeRobot monitors all loops. |
| Reliability | If any single agent fails, the loop fails gracefully. Error is logged, alert sent via MS Teams, and the order is not lost — it remains in the state DB for retry. |
| Latency | Estimate delivered within 60 minutes of order placement. Target: 90th percentile under 45 minutes. |
| LLM Failover | If Claude API is unavailable, system switches to backup LLM automatically. No manual intervention required. |
| Security | All API keys stored in .env — never in code or logs. No customer PII written to logs. .env never committed to Git. |
| Cost Management | Monthly LLM credit cost benchmarked before production go-live. Ryan approves budget before activation. |
| Data Retention | State database retains all processed orders and sent estimates for 12 months minimum. |
| Auditability | Every estimate generated, every reminder sent, every statement delivered — logged with timestamp, agent version, and input/output hash. |
| Scalability | Architecture supports replication to POF and NGE with config changes only — no agent code changes required. |

FTF Agentic AI OS — Full BRD v2.0 — Prepared by Prateek — May 2026