FTF AGENTIC AI SYSTEM

Dependencies, Questions & Decisions

What we need from each stakeholder before we can build

| Prepared For | Ryan · Robert / Mark · Jessica · Wyatt · Dev Team |
| --- | --- |
| Prepared By | Prateek |
| Project | FTF Agentic AI Operating System |
| Total Items | 38 items — use the Notes column to record answers |
| 🔴 Critical Items | 15 — must be resolved before build starts |
| 🟡 High Priority | 18 — must be resolved before go-live |
| ⚪ Standard | 5 — resolve during build or testing |

How to Use This Document

This document lists everything we need from you before the AI system can be built and launched. Each row is one thing we need — either a decision, a piece of information, or a confirmed action.

Please read through the rows for your name and write your answer in the Notes column. If you are unsure about something, leave a note and we will discuss it. You do not need to answer every question in one sitting — just work through the items marked Critical first.

| 🔴 CRITICAL | This must be resolved before we can start building. Nothing moves forward without it. |
| --- | --- |
| 🟡 HIGH | This must be resolved before the system goes live with real customers. Build can start but cannot finish without it. |
| ⚪ STANDARD | This is important but not time-sensitive. Can be resolved during the build or testing phase. |

The sections in the table are organised by who needs to provide each answer. Find your name in the 'Who Provides This' column to see what we need from you specifically.

Full Dependencies & Questions Register

| Dependency / Question / Concern — What We Need | Who Provides This | Notes / Answer |
| --- | --- | --- |
| A. Things We Need Before Any Work Can Start |  |  |
| 🔴 CRITICAL The master pricing sheet must be set up in SalesFlow with every survey service, the individual rate and the B2B/title company rate for each one, and any special rates for specific clients. Ryan must review and approve it before we begin. | Ryan + Prateek | AS of now, we don’t have the master pricing functionality because we setup the pricing for each customer different. |
| 🔴 CRITICAL Robert and Mark each need to record a screen-share session showing how they currently do invoicing (all kind of invoicing) — every step, every decision, out loud. These videos teach the AI everything it knows. We cannot build the AI without them. | Robert / Mark |  |
| 🔴 CRITICAL Jessica needs to record a session showing how she handles unpaid invoices — finding them, sending reminders, and deciding when to escalate. This teaches the AI how to chase payments correctly. | Jessica |  |
| 🔴 CRITICAL Wyatt and Jessica together need to record a session showing how a monthly billing statement is put together and sent to business clients. This teaches the AI the statement process. | Wyatt + Jessica |  |
| 🔴 CRITICAL The 'Send Payment Request Email' button in FTF Books is currently not working. This must be fixed and confirmed working in FTF Books, POF Books, and NGE Books before we can send any estimates or reminders to customers. | Prateek | This is working now. |
| 🔴 CRITICAL We need the login credentials (API keys) for the FTF system so the AI can read orders and send invoices. These are needed for the staging/test environment first. | Dev Team | Resolved |
| 🔴 CRITICAL We need the login credentials for the SalesFlow pricing system so the AI can look up prices automatically. These are needed before the pricing agent can be built. | Prateek | As of now, there is different pricing for each clients and it’s setup manually. |
| 🔴 CRITICAL We need a complete list of all the rules for flagging unusual orders — competitor company names, survey types we do not perform, and any other situations where a human must always review before sending an estimate. | Robert / Mark |  |
| 🔴 CRITICAL We need a confirmed list of every survey type NGE performs and every survey type NGE does NOT perform. Anything not on the 'we do this' list will be flagged for human review instead of auto-quoted. | Robert / Mark |  |
| 🔴 CRITICAL The survey name 'Topography Survey' in the FTF system does not match 'Topographic Survey' used in our documents. The AI requires an exact match. Robert/Mark to confirm which name actually appears in FTF when customers submit orders. | Robert / Mark |  |
| 🔴 CRITICAL The name 'Construction Survey' does not exist in the FTF pricing system. The system has related services like Building Stake Out, Form Board Survey, and Foundation Tie-In. When a construction job comes in, which service name is used in FTF? | Robert / Mark |  |
| 🔴 CRITICAL The name 'Permitting Survey' does not exist in the FTF pricing system. When a permitting job comes in, which service name is used — Specific Purpose Survey, Other Services, or something else? | Robert / Mark |  |
| 🔴 CRITICAL POF Books and NGE Books — do they use the same web address as FTF Books, or do they have separate addresses? The AI needs to know this to check unpaid invoices across all three companies. | Dev Team | As of now, only focus on FTF. |
| 🔴 CRITICAL How many times per minute can the AI call the FTF system? The AI checks for new orders every 45 minutes and makes multiple calls each time. If there is a limit, we need to design around it. | Prateek | Each 60 mins. |
| B. Decisions Ryan Needs to Make |  |  |
| 🟡 HIGH How long should the AI wait before sending an estimate after an order comes in? A short delay makes it feel more human and less like an automated bot. Options: 5 minutes, 15 minutes, or just whenever the next 45-minute check runs. | Prateek | A short delay just like a human response and keep it random like 6 mins, 13 mins, so on. |
| 🟡 HIGH When a property is in a FEMA flood zone, should the AI automatically add an Elevation Certificate to the estimate, or should it flag it for a human to decide first before adding? | Ryan | AI takes care |
| 🟡 HIGH Monthly billing statements — should they go out on the 1st of every month (same day for all clients), or 30 days after each company's first order of the month (different dates per client)? | Prateek | Send the statements to the stakeholder on the 1st of every month via MS teams with a detailed report attached as an excel and pdf. |
| 🟡 HIGH Should the AI handle refunds and credit notes, or should those always stay manual? Note: card refunds have bank fees — Ryan previously preferred refunds by check or Zelle. | Ryan | Refunds to Jessica/ Bobby. Manual intervention |
| 🟡 HIGH If a brand new customer submits an order and they are not in the FTF system yet — should the AI automatically create their profile, or flag it for a human to review and set up first? | Prateek | AI will try to figure out if it’s a genuine customer or a competitor. If it feels that it’s a competitor then send for manual review. In case, if its not sure, send for manual review. |
| 🟡 HIGH When the AI flags an unusual order or cannot complete an estimate after 3 attempts, it sends an alert. Where should that alert go — Slack, email, or a notification inside FTF? | Prateek | Send the alert on MS teams and email to suggested stakeholders. |
| 🟡 HIGH Before the AI goes live in production, Prateek will measure the monthly cost of running it (AI computing credits). Ryan needs to review and approve that ongoing cost before we switch it on for real customers. | Ryan/ Prateek | For later |
| 🟡 HIGH The name 'Specific Purpose Survey' in the FTF pricing system may not match 'Special Purpose Survey' used in our documents. Ryan and Robert/Mark to confirm which name is correct and which one FTF orders use. | Robert / Mark |  |
| C. Questions for Robert and Mark |  |  |
| 🟡 HIGH Full list of competitor company names: the AI needs to know every company name that should trigger a human review instead of an automatic quote. Recording 6 captures this, but any names known in advance should be listed here. | Robert / Mark |  |
| 🟡 HIGH Which survey types or situations always require a human to review before sending any estimate? Beyond the obvious ones (competitors, construction, permitting) — are there any others that Robert or Mark always handle manually? | Robert / Mark |  |
| 🟡 HIGH For business clients (title companies) that have multiple people placing orders — when the monthly statement goes out, should it go to one central billing contact per company, or to everyone who placed an order that month? | Ryan | To the master email ID. If no master email, then send to the email from that order came from. |
| 🟡 HIGH There are several survey services in the FTF pricing system like: ALTA Table A Survey, B-II Title Review, Wetland Delineation, Lot Split, and others. Should any of these always go to human review before quoting? | Robert / Mark |  |
| D. Questions for Jessica |  |  |
| 🟡 HIGH Reminder schedule confirmation: the plan is — first reminder 5 days before due date, second reminder 2-3 days before, third on the due date, then every 3 days after until paid. Is this schedule right, or does Jessica want to adjust it? | Jessica |  |
| 🟡 HIGH At what point does an overdue invoice stop getting reminders and get escalated to a collections process or Ryan? The current plan flags anything over 90 days as high-risk. Is 90 days the right number? | Jessica |  |
| ⚪ STANDARD Are there any clients who should never receive an automated payment reminder — for example, clients with a payment arrangement or a special relationship where automated reminders could cause a problem? | Jessica |  |
| ⚪ STANDARD How does Jessica prefer to receive her daily AR summary — email, a dashboard she can check online, or both? | Jessica |  |
| E. Technical Confirmations — Dev Team |  |  |
| 🔴 CRITICAL Is there one login key that works across the FTF system (orders, invoices, pricing), or are there separate keys for different parts of the system? Prateek needs to know this to set up the AI's connection correctly. | Dev Team |  |
| 🟡 HIGH The staging (test) environment needs to have realistic test data: at least 5 different order types, an individual customer, a B2B client, a customer with special pricing, and a property in a FEMA flood zone. Can dev team create this? | Dev Team |  |
| 🟡 HIGH When the AI sends a payment request email through FTF Books, what email address does it send from? It needs to come from a professional NGE email address, not a system-generated one. | Dev Team |  |
| ⚪ STANDARD How does a new per-client pricing override get added to the system? Is there a button in SalesFlow, or does it require a developer to update the database directly? | Dev Team |  |
| F. Open Questions — No Owner Assigned Yet |  |  |
| 🟡 HIGH After Robert or Mark approves a flagged order through the AI — what happens next? Does the AI automatically send the estimate at the approved price, or does a human still need to manually click send? | Ryan | If Mark/ Bobby/ Ryan approved it then AI can send it without asking anymore manual intervention. |
| 🟡 HIGH The 'Other Services' category in FTF is priced at $150 and appears to be a catch-all for anything not listed. Should any order that comes in as 'Other Services' automatically go to human review? | Prateek | Yes, send for human review |
| 🟡 HIGH ALTA Table A Survey is the most expensive service in the system at $1,500. This is a complex commercial survey. Should it always require human review before any estimate is sent, regardless of the customer? | Prateek | Yes, send for human review |
| ⚪ STANDARD Does NGE perform Wetland Delineation surveys? If yes, does it need specialist review before quoting? If no, it should go on the never-auto-quote list. | Robert / Mark |  |
| ⚪ STANDARD Are there any geographic limitations on orders NGE can accept — for example, counties or states where NGE does not operate? If so, out-of-area orders should be flagged immediately. | Robert/ Mark |  |

FTF Agentic AI OS  |  Dependencies Register  |  Prepared by Prateek  |  May 2026